DRAFT

Minutes of the Testing Teleconference

Held on 6 July 2011 (14:00 to 14:18 UTC)

# Introduction

This was a GoToMeeting Web Teleconference to review the draft Test Procedures for IEC 61850 Edition 1 Version 2.3, and to discuss several open action items and plans for our next teleconference. The meeting announcement and an agenda were posted on 6 July (the day of the meeting) which resulted in a very low meeting turnout). List. Draft reference documents had been sent out and/or posted earlier. The Teleconference was held on July 6 starting at 14:00 UTC, 10:00 AM DST US East Coast, 7:00 AM DST West Coast and 15:00 Europe Time. The teleconference was scheduled for 60 minutes, lasted 18 minutes hour, and was adjourned at 14:18 UTC. Bruce Muschlitz prepared the minutes (this document).

# Agenda

- Introduction: Appoint scribe/Roll call/ Review Teleconference Agenda

- Discussion of CIM testing

- Approval of Previous Meeting Minutes

- Review of Comments and Server Test Procedures Edition 1 Version 2.3

- Discussion of TPCL 1.2

- Discussion of Client Test Procedure Changes (New Item)

- Discuss Paper Study on the UCAIug NIST/ITCA Pilot Process (Tabled)

- Draft UCAIug Proposed Quality Manuals/ Forms for ITCA (Tabled)

- FGH Interoperability Testing Paper/ Summary of FGH Interoperability Testing (Tabled)

- Suggestions for Next Meeting

# Participants

The following people participated in the Teleconference:

| Name | Company |
| --- | --- |
| Falk, Herbert | SISCO |
| Flohil, Marijn | UTInnovation |
| Muschlitz, Bruce | EnerNex |
| zhangran | KETOP |

# REFERENCES

- Draft Minutes Testing Teleconference 17 Mayl 2011, Jack Robinson and Bruce Muschlitz, Posted at: http://www.ucaiug.org/org/TechnicalO/Testing/Testing%20Meetings%20Agendas%20Minutes/MeetingMinutes/TestingDRAFTminutes17Mayl2011.doc

- Draft Server Test Procedures Version 2.3 Posted at: http://www.ucaiug.org/org/TechnicalO/Testing/SubCommittee%20Working%20Group%20Documents/UCATestProceduresServer61850-8-1_Rev2p3(draft0.1).doc

- Discussion on Paper Study for ITCA Migration, Jack Robinson, 4 March 2011, Sent to all on the Testing E-mail Exploder

- Draft UCAIug Proposed Quality Manuals/ Forms for ITCA, Bruce Muschlitz Editor, See Documents in Directory at: http://www.ucaiug.org/org/TechnicalO/Testing/Shared%20Documents/UCA_Documents_as_NIST_SGIP_ITCA

- FGH Interoperability Testing Paper: Posted At: http://www.ucaiug.org/org/TechnicalO/Testing/SubCommittee%20Working%20Group%20Documents/Interoperability/InterOP_TestReport(FGH).pdf

- FGH Summary, Bruce Muschlitz, Posted At: http://www.ucaiug.org/org/TechnicalO/Testing/SubCommittee%20Working%20Group%20Documents/BruceSummaryOfFGH.txt

# Approval of Previous Testing Teleconference Minutes

Due to the low turnout, meeting minutes from 8-June were not approved.

# IEC 61850 Server Test Procedure Version 2.3 Updates

We started our review of the written comments provided by Richard:

Marijn: The reference to the TPCL is missing from the sample certificate.

Bruce agreed to insert wording from the proposed 61850 client certificate and re-circulate the version 2.3 document.

Bruce: The empty TPCL list does not yet exist. Group agreed on need for this list as referenced on the server certificate (see above). Bruce agreed to create the TPCL list.

# Teleconference Conclusion/ Next Meetings

The meeting was very short. Bruce agreed to circulate the revised Server test procedures (only change in the certificate template) and TPCL version 1.2 (empty).

The Teleconference was adjourned at 14:18 UTC.

# Teleconference Action Items

(Includes open action items from previous meetings and teleconferences)

- All to review and provide comments on the draft Testing Procedures for 9-2LE. Subscribers. Richard to consolidate comments and issue Version 0.2 of the Procedures.

- Bruce to coordinate with Christoph regarding update of IEC 9-2LE.

- Jack to look into reformatting the IEC 61850 QAP Test Procedures as UCAIug documents. Coordinate with the KEMA editors. Consider also how we will handle all of the Testing Documents. (On hold pending legal review.)

- Edwin to review ISO 17025 and our UCAIug QAP documents to determine if we need to improve our documents to better reflect requirements for testing facilities. (This may no longer be necessary considering our pilot program for moving to ITCA status.)

- Follow up from Paris 25 August Meeting: Suggestion was raised to start a task force to identify and list interoperability issues and a related database and ways to maintain.

- Bruce - set up 61850-10 revision team, kickoff meeting 9 November 2010. (This activity is underway and several teleconferences have been held.)

- Continue Pilot activity on SmartGrid Testing and UCAIug participation in IPRM. Bruce to prepare updated relevant documents. Jack and Bruce to look at the tester agreements (Annex A) and the impact to our QAP. Define Pilot schedule and milestones. Coordinate with ongoing legal review. Note that we have a schedule conflict with the Memorandum of Understanding and the Pilot. The MofU states that we must complete ITCA migration by the end of December 2011. We need to look at milestones and how to move the Pilot forward. (See #8 below.)

- Jack to prepare a checklist to assist the Testing SubCommittee to define the scope, schedule and tasks for the IPRM/ ITCA Pilot Program. Initial draft completed. To be reviewed by all by e-mail and for discussion at our next teleconference. Review responses are still pending.

- Richard to edit document and provide copy to Marijn for proofreading.

- Marijn/Richard to send document to Bruce for posting by 29-June (this is during the PACW Conference).

- Bruce to post the document to the testing list

- All subcommittee testers to review the document and circulate comments to testing@ucaiug.org. Comments may not address new issues but must be limited to changes made between the version 2.2 and version 2.3 documents. If no comments are received, Bruce will post the document to the UCAIug testing sharepoint site as the newly approved test procedures. Otherwise we will discuss topics over email and if needed, approve during the 6-July teleconference

- Bruce to issue GoToMeeting call for our next testing meeting 6 July 2011 starting at 10 AM Eastern US Time (14:00 UTC).