DRAFT

Minutes of the Testing Teleconference

Held on 12 April 2011 (15:00 to 16:19 UTC)

# Introduction

This was a GoToMeeting Web Teleconference to review: Handling of the Testing E-mailer Lists, Mandatory Test Cases/ Contents of Device Certificates, Test Procedures for IEC 61850 Edition 1 and Edition 2, and open action items and plans for our next teleconference. The meeting announcement and an agenda were posted on 22 March. Also, a GoToMeeting Invitation was sent out to all the individuals on the UCAIug Testing E-Mail List. (The date for our telecon today had been selected 15 March at our previous telecon.) Draft reference documents had been sent out and/or posted earlier. The Teleconference was held on April 12 starting at 15:00 UTC, 11:00 AM DST US East Coast, 8:00 AM DST West Coast and 16:00 Europe Time. The teleconference lasted over 1 hour and was adjourned at 16:19 UTC. Jack Robinson and Bruce Muschlitz prepared the minutes (this document).

# Agenda

- Introduction: Appoint scribe/Roll call/ Review Teleconference Agenda

- Approval of Previous Meeting Minutes

- Handling of the Testing E-mailer Lists (Added Agenda Item)

- Some Test Case Issues/Need for Updated Server Test Procedures Edition 1 Version 2.3

- Content on Device Certificates/ Testing of Mandatory Cases

- Discuss Paper Study on the UCAIug NIST/ITCA Pilot Process (Tabled)

- Suggestions for Next Meeting

# Participants

The following people participated in the Teleconference:

| Name | Company |
| --- | --- |
| Dufaure, Thierry | Siemens |
| Falk, Herb | SISCO |
| Graf, Roman | ABB |
| Muschlitz, Bruce | EnerNex |
| Robinson, Jack | UCAIug |
| Schimmel, George | Triangle Micro Works |
| Schimmel, Richard | KEMA |
| Schubert, Rudi | EnerNex |
| Wycinka, Marcin | Alstom Grid |

# REFERENCES

- Draft Minutes Testing Teleconference 25 January 2011, Jack Robinson and Bruce Muschlitz, Posted at: http://www.ucaiug.org/org/TechnicalO/Testing/Testing%20Meetings%20Agendas%20Minutes/MeetingMinutes/TestingDRAFTminutes25Jan2011.doc

- Draft Minutes Testing Teleconference 8 February 2011, Jack Robinson and Bruce Muschlitz, Posted at: http://www.ucaiug.org/org/TechnicalO/Testing/Testing%20Meetings%20Agendas%20Minutes/MeetingMinutes/TestingDRAFTminutes8Feb2011.doc

- Draft Minutes Testing Teleconference 15 March 2011, Jack Robinson and Bruce Muschlitz, Posted at: http://www.ucaiug.org/org/TechnicalO/Testing/Testing%20Meetings%20Agendas%20Minutes/MeetingMinutes/TestingDRAFTminutes15Mar2011.doc

- Discussion on Paper Study for ITCA Migration, Jack Robinson, 4 March 2011, Sent to all on the Testing E-mail Exploder

- Draft UCAIug Proposed Quality Manuals/ Forms for ITCA, Bruce Muschlitz Editor, See Documents in Directory at: http://www.ucaiug.org/org/TechnicalO/Testing/Shared%20Documents/UCA_Documents_as_NIST_SGIP_ITCA

- FGH Interoperability Testing Paper: Posted At: http://www.ucaiug.org/org/TechnicalO/Testing/SubCommittee%20Working%20Group%20Documents/Interoperability/InterOP_TestReport(FGH).pdf

- FGH Summary, Bruce Muschlitz, Posted At: http://www.ucaiug.org/org/TechnicalO/Testing/SubCommittee%20Working%20Group%20Documents/BruceSummaryOfFGH.txt

# Approval of Previous Testing Teleconference Minutes

There were no suggested changes to the minutes of the previous testing teleconferences held January 25, February 8, and March 15. (See References A, B and C.) The minutes are approved as written.

# Handling of Testing E-Mailer Lists

We agreed that there should be two (2) mailing lists as follows:

The IEC 61850 Ed-2 Test Procedure Team will use 61850-10@ucaiug.org for their correspondence.  For all other testing activities, we will use the testing@ucaiug.org e-mailer.

Everyone present today approves of the header that Bruce has incorporated in the testing@ucaiug e-mailer. The phrase: [from testing@ucaiug.org] is at the start of the subject line of any e-mail that is sent out on the exploder. Bruce will setup a similar header for the procedures team.

# Updates of IEC 61850 Edition 1 Test Procedures

In earlier teleconferences, we had agreed that we should allow testers to test devices conformant to IEC 61850 Edition 1 with no time limit since we anticipate that products will continue to be marketed.  Edition 2 Test Procedures may be used upon completion and the versions therein would follow our normal migration grace period. This means that the Testing SubCommittee/ Testing Procedures Working Group would need to maintain two sets of procedures for the two IEC 61850 editions.

It was noted that August 2012 is the earliest expected date for certification of Edition 2 devices.

We discussed today how we should move forward with Edition 1 test procedure updates:

- One option is to revise the TPCL from 1.1 to 1.2. People said this was not acceptable.

- The proposal was made to write new server test procedures (revise from Version 2.2b to Version 2.3): Everyone agreed with this.

We discussed some of the pending changes: We would need to remove SBOns1 (it tests RBAC which is not part of 61850 Ed-1). Consider removal / moving SBOes1 (abstract test is RBAC, but detailed test differs). Richard will write a Tissue. Revise FtN1bc to make b=attributes test and c=delete file test.

Richard took an action item to prepare the initial draft of the Server Version 2.3 Test Procedures.  If possible, these would be made available for review within 30 days.

Richard will incorporate ALL current items in TPCL 1.1 into Version 2.3. This brought up a question on how we should handle any ongoing changes; we agreed that an “empty” TPCL Version 1.2 should be written which simply states that Version 2.3 covers all known issues.

We identified a new white paper titled “Migration from IEC 61850 Edition 1 to Edition 2”. Richard has discussed this migration with several customers and agreed to send a PowerPoint on this topic to Bruce.  Bruce will then prepare an outline of the white paper and send to Richard for review within the next two (2) weeks. Richard will sanitize the outline and send to all for further discussion.

As discussed at our last teleconference, we still need to coordinate with IEC to ensure that UCAIug can sell Edition1 of the IEC 61850 Standard after Edition 2 is issued (part 6, part 7-2, part 7-3, 7-4). Bruce has not been able to discuss this with Christoph Brunner. (Update: On April 14, Christoph reported that the IEC would continue to make 61850 Edition 1 IEC documents available for purchase. Bruce sent out an e-mail to the testing exploder with instructions on how to purchase the older standards.)

# Testing and Definition of Mandatory Cases/ Content of Device Certificates

Several issues have been raised recently on the definition of mandatory test cases and how disclosure of these should be covered on the device certificates. We discussed this at the previous teleconferences and have exchanged several e-mails. We spent most of our time today covering the issues and several agreements were reached.

On partial tests: We agreed to only list test blocks that are 100% successful. Specifically, if there are no non-persistent datasets, then Block 2+ cannot appear on either the front or last page of the device certificate (and the test cases cannot be listed).

We decided that re-wording of certificates is not allowed. Richard will develop a Template Certificate to be included in the new Server Test Procedures Rev 2.3.

Handling of multi-variant devices has been previously discussed. Richard will cover this in the Certificate Template update.

Richard will send the draft IEC 61850 Edition 1 Version 2.3 to all  (within 30 days if possible) and we will continue our discussions at the next scheduled teleconference.

# Paper Study on UCAIug Migration to ITCA

At our 8 February teleconference, we agreed that we would define the scope of a paper study on NIST/ OpenSmartGrid Testing and the UCAIug migration to become a recognized Interoperability Testing and Certification Authority (ITCA) as defined in the Smart Grid Testing and Conformance Committee Interoperability Process Reference Manual (SGTCC IPRM).

Jack has prepared a short, three page, draft discussion checklist to help define what we want out of the Pilot, what the possible tasks are, and how we may proceed (see Reference D).

We have not yet had time to discuss the paper study and, to date, we have not received any comments.  All were asked to forward any comments or questions to: testing@ucaiug.org.  We will take this up at our next teleconference.

Our next step is to resolve any questions or comments on the discussion checklist, prepare an outline, and setup a team to complete the tasks and write the study. Jack noted that the Pilot was discussed with the Executive Committee on 25 March and a discussion forum for Executive input is being setup. The Executive will focus on the business case and the Testing SubCommittee will take the lead on the technical area of the Pilot.

# Teleconference Conclusion/ Next Meetings

We tabled the review of the proposed draft NIST SGTCC ITCA Quality Assurance Documents and the FGH Interoperability Paper. These will be taken up at a future teleconference.

We selected a date for our next Testing SubCommittee Teleconference: 10 May 2011 at 14:00 UTC (10 AM Eastern U.S. Time).  The Teleconference was adjourned at 16:19 UTC.

# Teleconference Action Items

(Includes open action items from previous meetings and teleconferences)

- All to review and provide comments on the draft Testing Procedures for 9-2LE. Subscribers. Richard to consolidate comments and issue Version 0.2 of the Procedures.

- Bruce to coordinate with Christoph regarding update of IEC 9-2LE.

- Jack to look into reformatting the IEC 61850 QAP Test Procedures as UCAIug documents. Coordinate with the KEMA editors. Consider also how we will handle all of the Testing Documents. (On hold pending legal review.)

- Edwin to review ISO 17025 and our UCAIug QAP documents to determine if we need to improve our documents to better reflect requirements for testing facilities. (This may no longer be necessary considering our pilot program for moving to ITCA status.)

- Follow up from Paris 25 August Meeting: Suggestion was raised to start a task force to identify and list interoperability issues and a related database and ways to maintain.

- Bruce - set up 61850-10 revision team, kickoff meeting 9 November 2010. (This activity is underway and several teleconferences have been held.)

- Coordinate (Herb, Bruce, Margaret and Kay) on scope and plans for Interoperability Demonstration scheduled for March 2011 in Paris. (This has been completed.)

- Bruce to issue Annual Tester Audit Procedures as Version 1.0 and post on the Testing Site in the public area. (Completed. Need to follow-up with scheduling of the audits.)

- Continue Pilot activity on SmartGrid Testing and UCAIug participation in IPRM. Bruce to prepare updated relevant documents. Jack and Bruce to look at the tester agreements (Annex A) and the impact to our QAP. Define Pilot schedule and milestones. Coordinate with ongoing legal review. Note that we have a schedule conflict with the Memorandum of Understanding and the Pilot. The MofU states that we must complete ITCA migration by the end of December 2011. We need to look at milestones and how to move the Pilot forward. (See #10 below.)

- Jack to prepare a checklist to assist the Testing SubCommittee to define the scope, schedule and tasks for the IPRM/ ITCA Pilot Program. Initial draft completed. To be reviewed by all by e-mail and for discussion at our next teleconference.

- All to provide comments on how Mandatory Test Cases are handled with regard to definition of Conformance Building Blocks (CBBs) and how exceptions are defined in the Device Certificate contents or product ICDs. Agreements were reached today and will be incorporated into Version 2.3 of the updated Test Procedures. (See #12 below.)

- Richard to prepare initial draft of Edition 1 Test Procedures Version 2.3 (within 30 days).

- Richard and Bruce to prepare initial outline for the white paper on Migration from Edition 1 to Edition 2 devices and the related testing.

- Bruce will check on the  email exploder: Can it be set to deliver testing@ucaiug.org in the message so that people know who the message was sent to? (This is completed --- identification of the e-mailer is now being included in the subject line of each message.)

- Bruce to setup a separate e-mailer for the IEC 61850 Test Procedures Task Force.

- Bruce to check with Christoph Brunner: Is there a way to purchase Edition 1 of 61850.  (Note: Per Christoph, the IEC will continue to make the older versions of IEC available for purchase. This item is now closed.)

- Bruce to issue GoToMeeting call for our next testing meeting 10 May 2011 starting at 10 AM Eastern US Time (14:00 UTC).